Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | Doctors' Call Telemetry Portal |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Tej Rohit |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Tej Rohit |
| Sprint-2 | Anatomy Scanner | USN-3 | As a user, I want to toggle skeletal/muscular/organ layers on the anatomy map to select my pain coordinate. | 5 | High | Tej Rohit |
| Sprint-2 | Anatomy Scanner | USN-4 | As a patient, I want to hover on body parts to lock coordinates and display matching specialties. | 3 | High | Tej Rohit |
| Sprint-3 | Specialist Hub | USN-5 | As a user, I want to filter specialist profiles by hourly rates and cities. | 3 | Medium | Tej Rohit |
| Sprint-4 | Active Sessions | USN-6 | As a clinician, I want active sessions to expire after 48 hours to protect my consultation hours. | 5 | High | Tej Rohit |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.